Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Field | Details |
| --- | --- |
| Date | [22-09-2026] |
| Team ID | [SWTID-2026-8471] |
| Project Name | AI BlogNest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Database | USN-1 | As a developer, I can initialize the Node.js/Express server and connect MongoDB using Mongoose. | 3 | High | [KARTHIKEYAN R] |
| Sprint-1 | Registration | USN-2 | As a user, I can register with validated credentials and a bcrypt-hashed password. | 3 | High | [MOHITHKUMAR K] |
| Sprint-1 | Login | USN-3 | As a user, I can log in and receive a JWT token. | 3 | High | [MOHITHKUMAR K] |
| Sprint-2 | Authorization | USN-4 | As an administrator, I can control protected operations by role. | 3 | High | [MOHITHKUMAR K] |
| Sprint-2 | Blog Management | USN-5 | As an author, I can create, update, delete, and fetch my blogs. | 5 | High | [KARTHIKEYAN R] |
| Sprint-2 | Publishing Workflow | USN-6 | As an editor/admin, I can manage permitted draft-to-published transitions. | 3 | High | [KARTHIKEYAN R] |
| Sprint-3 | Comments & Search | USN-7 | As a reader, I can comment and retrieve relevant published blogs. | 3 | Medium | [KARTHIKEYAN R] |
| Sprint-3 | AI Generation | USN-8 | As an API user, I can generate a structured blog using Gemini. | 5 | High | [KARTHIKEYAN R] |
| Sprint-3 | AI Summarization | USN-9 | As an API user, I can summarize a supplied blog. | 3 | Medium | [KARTHIKEYAN R] |
| Sprint-4 | Security & UAT | USN-10 | As a tester, I can verify negative scenarios, validation, rate limits, and error handling. | 5 | High | [MOHITHKUMAR K] |